PHASE 1 IMPLEMENTATION PLAN

Unified Tri-State Systems Manager / Community Systems OS

Integrating all source modules • React Router v7 • NIST SP 800-207 • FEMA/USACE/NOAA/ArcGIS/In.gov data  |  19 August 2026

# 1. Purpose

This Phase 1 plan unifies four source artifacts (Human Needs Graph, Unified Community Systems Platform, Platform OS, and the Tri-State River Valley HTML portal) into a single production-ready architecture. It incorporates React Router v7 loaders for data-driven navigation, full NIST SP 800-207 Zero Trust Architecture, and authoritative federal/state data sources for Posey County and the Tri-State River Valley.

Governing rule remains absolute: The system informs people; it does not silently govern people. Human authority is final. Technology serves every member of the Tri-State River Valley.

# 2. Source Inventory & Integration Map

The four uploaded sources are mapped as follows into the unified platform:

- TuckerInc.82_Human_Needs_Graph.txt → Spatial hierarchy (Region → County → Township → Municipality), CASOA-aligned needs metrics (housing, mobility, healthcare, employment, food, safety, education), Intervention Matcher.

- TuckerInc.82_Unified_Community_Systems_Platform.txt → Full sidebar navigation, Eight Trust Planes, Evidence Ledger, Data Lineage Registry, Medical Sandbox, Benefit Engine, Human Needs Graph (already combined).

- TuckerInc.82_Platform_OS.txt → Core OS shell, Evidence Ledger + Benefit Engine baseline, SHA-256 provenance, Charter views.

- Tri-State_River_Valley_Community_Platform.html → Public-facing portal pattern (Overview, Geospatial/Leaflet map, Community Aid directory, Regulatory & Provenance ledger), accessibility and low-bandwidth posture.

# 3. React Router v7 Loaders Strategy

Phase 1 replaces all activeTab state switching with React Router v7 data routers. Loaders fetch data before the component renders, eliminating the render → spinner → fetch waterfall.

## 3.1 Route Map

- /  → Charter & Memorial (static + light metadata loader)

- /architecture  → Eight Trust Planes

- /needs  → Human Needs Graph (loader pulls spatial + metrics for selected location)

- /ledger  → Evidence Ledger (loader returns recent blocks + Merkle root if available)

- /lineage  → Data Contract Catalog

- /sandbox  → Medical / Public Health R&D Sandbox

- /benefit  → Community Benefit Engine

- /map  → Geospatial Infrastructure (Leaflet / future ArcGIS)

## 3.2 Loader Best Practices (v7)

- Run independent fetches in parallel with Promise.all inside each loader.

- Keep loaders focused: one loader per route, returning only the data that route needs.

- Use clientLoader for purely client-side data when server rendering is not required.

- Leverage granular route.lazy so Component and loader can be code-split independently.

- Protect every data-bearing route with an auth loader that enforces Zero-Trust identity before any collection is read.

# 4. NIST SP 800-207 Zero Trust Architecture

NIST SP 800-207 defines Zero Trust Architecture (ZTA). Phase 1 implements its core tenets:

- All data sources and computing services are resources.

- Secure communications regardless of network location.

- Per-session access on a least-privilege basis.

- Access decisions use dynamic policy (identity, device posture, context).

- Continuous monitoring of asset integrity and security posture.

- Collect telemetry to improve posture over time.

Practical Phase 1 mapping: strong identity before any Firestore read/write, tenant-scoped collections, classification-driven access, server-side Merkle roots, and continuous auth state validation. Anonymous auth is eliminated.

# 5. Authoritative Data Sources — Posey County & Tri-State River Valley

Phase 1 begins integration of the following public, authoritative sources. All will be registered as Data Contract Schema objects with full provenance:

## 5.1 Hydrology & Flood

- NOAA / NWS — Ohio River at Mount Vernon (MTVI3): Gauge 37.9286, -87.8956; Action 28 ft, Minor 35 ft, Moderate 45 ft, Major 52 ft; Record 59.21 ft (1937). Direct feed for real-time stage and forecast.

- USGS Streamgages & Flood Event Viewer: Real-time and historical peak data; STN database for high-water marks.

- USACE Louisville District: Peak discharge tables and Ohio River hydraulic models used in Flood Insurance Studies.

- FEMA Flood Insurance Rate Maps (FIRMs) & FIS for Posey County: Community numbers for Mount Vernon (180389), New Harmony, Poseyville, unincorporated areas; base flood elevations and flood profiles.

- Indiana Floodplain Information Portal (INFIP) / DNR Division of Water: Statewide flood hazard layers, HEC-RAS model library, LiDAR-derived geometry.

## 5.2 Geospatial & Infrastructure

- ArcGIS / IndianaMap: Authoritative state spatial data, hydrology layers, watershed boundaries, IDEM water-quality layers.

- Indiana DNR DoWORC (Division of Water Online Research Center): Permit records, floodplain information requests, dam data, local floodplain administrator contacts.

- USGS StreamStats Indiana: Peak-flow frequency estimates and bankfull dimensions for ungaged streams.

## 5.3 Community Needs & Grants

- Indiana CASOA / FSSA: Older-adult needs baseline already embedded in Human Needs Graph (housing, mobility, healthcare, etc.).

- IDEM / EPA Section 319 GRTS: Nonpoint-source grant projects and watershed management plans.

- In.gov data portals & STATS Indiana: Demographic, economic, and public-health aggregates for Posey and Vanderburgh Counties.

# 6. Phase 1 Work Packages (0–30 Days)

## WP-1: Unified Shell + React Router v7

- Create single Vite + React + TypeScript application.

- Implement createBrowserRouter with the route map above.

- Convert every current activeTab view into a lazy-loaded route module with its own loader.

- Root layout retains global header, sidebar, and Trust Fabric status bar.

## WP-2: Zero-Trust Identity (NIST SP 800-207)

- Replace anonymous auth with strong identity (MFA-capable).

- Introduce auth loader that blocks all data routes until identity is verified.

- Move Firestore paths from public/ to tenants/{tenantId}/classification/{level}/.

- Remove all client-side secrets; inject via environment / secret manager.

## WP-3: Evidence Ledger + Merkle Foundation

- Keep existing SHA-256 generation; add server-side recomputation.

- Introduce Merkle tree (merkletreejs) for the evidence collection; store root with each snapshot.

- Expose a verification endpoint that accepts evidence ID + proof + published root.

## WP-4: Data Contract Schema Enforcement

- Import tsm-data-contract-schema-v1.0.0.json as the single validation standard.

- Register the first authoritative datasets (NOAA MTVI3, Posey County FIS layers, CASOA aggregate) as validated contracts.

- Reject any write that fails schema validation.

## WP-5: Human Needs Graph + Intervention Matcher

- Preserve spatial hierarchy (Tri-State → Posey / Vanderburgh → townships → Mount Vernon).

- Keep CASOA-aligned metrics; mark all values as aggregate / de-identified.

- Replace Math.random() impact scores with a first governed, versioned scoring stub that requires human authorization.

## WP-6: Geospatial Baseline

- Port the Leaflet map from the HTML portal into the /map route.

- Seed markers for Mount Vernon gauge, Point Township flood-impact zones, and community aid nodes.

- Prepare adapter stubs for future ArcGIS / INFIP / USGS STN layers.

# 7. Phase 1 Success Criteria

- Single codebase with React Router v7; no activeTab state remains.

- Every data route protected by Zero-Trust identity (NIST SP 800-207).

- Evidence Ledger produces and stores Merkle roots; verification endpoint exists.

- At least three authoritative data contracts registered (NOAA MTVI3, Posey FIS reference, CASOA aggregate).

- Human Needs Graph and Benefit Engine remain fully functional with human-authorization gates.

- Geospatial tab displays live or near-live Mount Vernon stage context.

- Memorial Charter and the rule “technology informs; humans decide” are visible on the root route.

# 8. Immediate Authorization Request

Upon your approval of this Phase 1 plan, engineering will commence with WP-1 (unified shell + React Router v7) and WP-2 (Zero-Trust identity). All subsequent work packages follow the sequence above.

Prepared by: Senior Software Engineer, TuckerInc.82 Public-Interest Architecture

Date: 19 August 2026  |  Status: Ready for Approval

— End of Phase 1 Implementation Plan —

God First  •  Serve Everyone  •  Open Source for the Common Good